Project Planning Phase - Backlog & Tracker

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ E-Commerce Application |
| Maximum Marks | 5 Marks |

# 1. Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Full Stack Dev |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application. | 1 | High | QA Engineer |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Frontend Dev |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Frontend Dev |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password. | 1 | High | Backend Dev |
| Sprint-1 | Dashboard | USN-6 | As a user, I can view core platform landing parameters and navigation layers. | 3 | High | Frontend Dev |
| Sprint-2 | Cart Module | USN-7 | As a customer, I can maintain an ephemeral local state cart with aggregate price updates. | 4 | High | Full Stack Dev |

# 2. Project Tracker, Velocity & Burndown Metrics

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 18 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 15 |

# 3. Team Velocity Calculation & Interpretation

Based on an iteration baseline where sprint duration = 10 days and team velocity = 20 points per sprint, the Average Velocity (AV) per day unit is calculated mathematically as follows:

AV = (Velocity) / (Sprint Duration) = 20 / 10 = 2 Story Points per Day

This baseline measurement ensures predictable delivery resource mapping. Work remaining reduces progressively over time, which can be plotted visually using standard Agile Burndown charts.